## Slide 1: First Plan
Confidential document

## Slide 2: Contents
Norms in project
1
Project hierarchy
2
Team hierarchy
3
Project Phase
4

## Slide 3: 1.Norms in project
  Regular meeting:
    Every week, all team members will be gathered at a weekly meeting.
    Follow the guide in FUFO_Weekly_Meeting_Guideline.doc.
  Occasional meeting:
    Can be held at any time, depend on the situation.
    Not need to have all team members.
  Team building:
    Depend on the mood.

## Slide 4: 1.Norms in project
Daily report:
  Report work of each individual in each working day.
  Follow the guide in FUFO_Daily_Report_Guideline.doc
Weekly report:
  Report work of each team every week.
  Done by Team Leader.
  Review by Project Manager.
  Follow the guide in FUFO_Weekly_Report_Guideline.doc

## Slide 5: 1.Norms in project
Tools and templates in project:
  Follow the guide in FUFO_Tools_And_Templates_Guideline.doc
Project process:
  Follow the Water-fall process and V-model of FPT Software.
How to write email in team:
  Follow the guide in FUFO_Email_Guideline.doc

## Slide 6: 1.Norms in project
Naming document:
  Follow the guide in FUFO_Naming_Guideline.doc
Coding convention:
  Follow the guide in FUFO_Coding_Guideline.doc
Improvement:
  Any creative idea is respected and appreciated.
  New idea will need to be approved by all team members before applying in project.

## Slide 7: 1.Norms in project
Manner in teamwork:
  Commitment.
  Respectful.
  Thankful.
  Helpful.
  Calm.
  Fun.

## Slide 8: 2.Project hierarchy
FUFO project contains 3 sub-projects (differentiated by color):
  Video over iP – FUFO - Web interface.
FUFO
VP
FUFO
Web

## Slide 9: 2.Project hierarchy
  These trees show relationship between the sub-projects.
Bluetooth
Actuator
FUFO
VP
Video transmitting
Video compression
Control FUFO
Receive video

## Slide 10: 2.Project hierarchy
  These trees show the order of which work to be done first in each sub-projects.
Bluetooth
Actuator
Dynamic stability
FUFO
VP
Video transmitting
Video compression
Web
Control FUFO
Receive video

## Slide 11: 3.Team hierarchy
How the team work:
  Project manager will be the highest authority of this FUFO project.
  There are 3 sub-projects in this project, each has its own sub-project Leader and members.
  Sub-project leader will be the highest authority of their sub-project.
  QC team has QC leader and its member.
  QC team will be in charge of testing and quality control for all projects.

## Slide 12: 3.Team hierarchy
The teams is differentiated by color:
  Project Manager – FUFO – VP – Web – QC
PhongVM
ThắngVĐ
HưngHĐ
NguyênLK
PhongVM
ThắngVĐ
PhongVM
NguyênLK
HưngHĐ
PhongVM
YếnTT
YếnTT
YếnTT

## Slide 13: 4.Project Phase
There are 6 phases for this project, each phase will be presented in the high-level plan document.
This is an experimental project, therefore Improving Phase will take the longest duration.
Planning
Requirement refining
Designing
Making first version
Improving
Ending

## Slide 14
www.themegallery.com
Thank You !
Confidential document